# Group 9 Retrospective

Retrospective technique used: 4Ls (Liked, Learned, Lacked, Longed For)

About 4Ls: https://www.teamretro.com/retrospectives/4ls-retrospective/

## Liked

- Defined user stories to help understand project requirements

- Defined labels and sections in issue board

- Most members showing up to all lab sessions

- Basic classes defined (e.g. Investor with withdraw/deposit methods)

## Learned

- Project specification and expectations

- What API, endpoints, tooling, testing methods are

## Lacked

- How to confidently get started with the project, slowing progress

- How to use API and endpoints, json, disabling progress and task allocation

## Longed For

- Clearer and more explained examples of how to use API, endpoints and json in relation to our project

- Expected project structure to model our implementation after

## Key Discussion Points

- Initial uncertainties caused slow starting progress

- Lack of confidence with API affected task allocation

- Need better understanding before trying to implement features

## Action List

- Research and ask questions during labs about API, endpoints and json to further understanding

- Become confident enough with project structure/requirements/API/endpoints to be able to take a ticket and complete it

- Begin implementing features earlier to allow time for troubleshooting and asking each other questions