# Group 9 Retrospective 2

Retrospective technique used: 4Ls (Liked, Learned, Lacked, Longed For)

About 4Ls: https://www.teamretro.com/retrospectives/4ls-retrospective/

## Liked

- All members showed up to all lab sessions

- Used issue board more effectively, ensuring in progress tasks had an assignee

- Cash account and investment account interfaces implemented with QA tests passing

- Pipeline passing successfully

- Increased project understanding

## Learned

- Pipeline passing isn’t just about test coverage, but also security and code quality

- Needed to implement 2 interfaces to satisfy project requirements

- How to run, interpret and pass QA tests

## Lacked

- Useful communication with each other when outside of labs

- Regular progress updates on how we were getting on with our tasks

- Clear goals for the demonstration

## Longed For

- More consistent communication through Teams or more in-person meetings for progress updates

- More co-ordination when completing tasks, asking each other for help/input

## Key Discussion Points

- Our group made better technical progress compared to last sprint

- Communication outside of labs must be improved to know exactly what the

goals are for demonstrations

## Action List

- Use Teams more regularly and possibly meet outside of lab times to discuss the project

- Collaborate with each other when stuck with a particular feature

- Continue implementing project requirements earlier in the sprint