1. Stakeholder Identification and Interests

Project success is heavily dependent on satisfying the various interests of a number of stakeholders who form part of the system’s ecosystem:

- Product Management (Sarah Mitchell): calculating weightings of portfolios based on current rather than historical valuation data.

- UX/UI Design (Emma Chen): interactive and visually appealing displays of data in the form of "Pie Chart" style displays that provide an "intelligent grouping" of complex data sets.

- Compliance & Wealth Management: primarily focused on providing integrity to the system with regard to "KYC" regulations and on providing an accurate reflection of trades made by investment managers through a "Read Only" environment for clients.

- Technical Teams (David Kumar & API Team): primarily focused on providing structural integrity to data integration with regard to the quarterly update cycle of the Equities API and on providing structural integrity to data visualization with regard to "Backend Processing."

2. Strategic Implementation Plan

1) Transactional Processing & Position Tracking: The fundamental building block of this system is to create a parser to parse through historical CSV data.

2) Metadata Enrichment & API Integration: A service layer will be developed to interface with the Equities API. It will batch process tickers found within the portfolio to obtain country, region, and sector data. Error handling logic will be implemented to mark "Uncategorised" if data is missing.

3) Analytical Logic & Categorization: Before data is presented to the UI, data aggregation must be done. This means calculating the 'Market Value' of each holding, i.e., multiplying the current price by shares.

4) Data Visualization & Interaction: This is the final step, where the three necessary pie charts for Country, Region, and Sector would be created. This would include developing the interactive necessities, such as hover tool tips and the ability to filter the details view by clicking on particular chart segments.

3. Key Business Rules

- Valuation: Charts should display Current Market Value. Book Value is for historical data only and not used for portfolio distribution.

- Data Integrity: Check ticker symbols (1-5 uppercase characters) and ensure share count is a positive integer. In cases of insufficient funds/shares during history data processing, log a message and proceed with final state reconciliation with wealth manager records.

- Categorization: Cash is included in account summary but not in country/region/sector charts to avoid skewing data.

- Visuals: Implement 5% Rule for visualization: small segments should be grouped into “Other.”4. Identified Ambiguities and Missing Information